WellTrack: Personalized Health and Wellness Assistant

CP3406 – Assignment 1 Part B: Code Review Presentation

by Bao Jiatao

Overview

This project is part of my CP3406 Code Review Presentation. It’s based on Scenario 1 – Personalized Health and Wellness Assistant, which unifies tracking for fitness, nutrition, sleep, and mental health, helping busy users like John manage their wellbeing in one place.

Main Features (planned)

Sign up / Login with local Room database for secure authentication

Personal dashboard showing wellness statistics, progress charts, and daily summaries

Track fitness activities (steps, workouts, heart rate) using device sensors or manual input with timers

Log meals and nutrition via barcode scanning (ML Kit) or API searches (Edamam), calculating calories and nutrients

Monitor sleep and mental health with mood tracking, meditation timers, and stress logs

Set personalized goals (e.g., daily steps, calorie intake, mindfulness sessions) and receive push notifications for reminders

Generate tailored recommendations — workout plans, meal ideas, and relaxation tips based on user data

UI design includes: tabbed bottom navigation bar, dark/light mode toggle, RecyclerView lists, and interactive charts

UI Mockups

UI prototypes are included to show my design ideas:

[mockups/dashboard_mockup.kt](mockups/dashboard_mockup.kt) – Jetpack Compose preview (unified dashboard with trends chart and plans)

[mockups/tracking_screen_mockup.html](mockups/tracking_screen_mockup.html) – HTML mockup for fitness/diet tracking

Development Plan

| Phase | Focus | Duration |
| --- | --- | --- |
| 1 | Project setup & Room database integration | Week 1 (Oct 6–12) |
| 2 | Core CRUD features + progress tracking (fitness/diet logs) | Week 2 (Oct 13–19) |
| 3 | Mental health tools, notifications, barcode scanning (ML Kit / Edamam) | Week 3 (Oct 20–26) |
| 4 | Personalization, testing, and polish (Agile sprints with Trello) | Week 4 (Oct 27–Nov 2) |

Strategies: Agile with weekly sprints, MoSCoW prioritization, and buffer time for API delays.

Version Control

Using Git Flow:

`main` – stable releases

`develop` – integration branch

`feature/*` – new features (e.g., `feature/mood-tracking`)

Commit style: Semantic commits

Code reviews: Pull Requests before merging

GitHub

Repository link:

https://github.com/BaoJiatao/Bao-Jiatao-App

Initial commit includes Jetpack Compose skeleton and planning documentation.